## Slide 1: 412 Week 1 Progress
by: Yousef Alkhelaifi, Calvin Xaybanha, Yikun Wang, Yudi Bao, Brandon Garcia

## Slide 2: Brandon’s Review
Completed:
Added a paragraph on “Why” this device/system is being created.
Added a paragraph on the Market analysis
Created a rough draft of the Block 1 diagram.
Added a few requirements
In progress:
Research on what sensors to purchase
Research on the Smartmesh IP
Set schedule

## Slide 3: Yudi’s Review
Completed:
Search for smartmesh IP development environment
Search for several code samples about connecting sensors and arduino on github in order to build my things
(But still don’t know we should use smartmesh IP or arduino+wifi model to build system)
In progress:
Build the code frame according to requirements
Research different sensors that we should use

## Slide 4: Calvin’s Review
Completed:
Added some project requirements
Added a few sentences to the design specification
In Progress:
Research on sensors + SmartMesh IP

## Slide 5: Yousef review
Completed:
Created framework for PDS
Rough Redrafted the Functional decomposition diagram to include a micro controller and highlight the interaction between the housing and the sensors
Wrote an introduction to the PDS
In progress:
Create a more detailed L1 diagram
Finish the Gantt chart
Decide which part of the project i want to lead

## Slide 6: Yikun Wang
Completed:
In progress:
Research on low power supply(but still have no ideas of researching)